User stories for every mock-up, if there is a function, there must be a user story to cover it.

Functions should be clearly explained in detail – Who does what, use active sentences.

Task ID – Students can resubmit a piece of assessment but doesn’t have a submit function to start with?

Release date – Why does it start from Week 6? If we wish to start developing during the summer holidays, it should be from Week -X, Week 0, Week 1 and so on.

Avoid developing major functions of the service as it hurts the feasibility of the project – It should take 26 weeks (Phase 1 and 2 combined), but if it takes extra 10 weeks during the holidays, we would lose marks. Use holidays to catch up.

ERD – DB

Use a third-party API for the user authentication.

Instead of using deadlines for reflection reports, have time stamps. – Will need a user story for this was to be implemented (i.e. students should be able to see the deadlines of different assessments) and a mock-up as well.